| Work Location: |  | Building: RBC |  |  | Elevation: 692 |  | Room (Az): ALL |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Job Description: RBC Remove / Replace Reactor (Rx) Head / Upper Internals |  |  |  |  |  |  |  |  |  |  |
| #### Expected Radiological Conditions |  |  |  |  |  |  |  |  |  |  |
|  |  | Dose Rates |  |  |  |  | ### Contamination |  |  | ### Airborne |
| Location |  | ### DDE () | ### DDE () | ### SDE – ME |  | ### SDE – WB | ### (, ) ### level | ### units | ### Alpha level | ### Activity |
|  |  | ### (mrem/hr) | ### (mrem/hr) | ### (mrem/hr) |  | ### (mrem/hr) |  |  |  | ### DAC |
| 1 | 767’ Refuel Deck (during lifts) | 0.2 - 800 | N/A | 0.2 - 800 |  | 0.2 - 800 | 10,000 | dpm/ 100cm2 | ### 1 | ### <0.3 |
| 2 | 738’ | 5 - 25 | N/A | 5 - 25 |  | 5 - 25 | 2,000 | dpm/ 100cm2 | ### 1 | ### <0.3 |
| 3 | 692’ | 5 - 50 | N/A | 5 - 50 |  | 5 - 50 | 2,000 | dpm/ 100cm2 | ### 1 | ### <0.3 |
| 4 | Rx Cavity | 5 - 50 | N/A | 5 - 50 |  | 5 - 50 | 2,000 | dpm/ 100cm2 | ### 2 | ### <0.3 |
| 5 | Rx Cavity Post Draindown | 20 - 500 | N/A | 20 - 500 |  | 20 - 500 | 400 | mRad/Hr/100cm2 | ### 2 |  |

Stop Work Criteria

| Stop Work Dose: |  | Worker’s Responsibility to Monitor. | Normally 80% of MG Dose Alarm Setpoint (Exit the work area when this dose is accumulated on your MG) |  |  |
| --- | --- | --- | --- | --- | --- |
| Stop Work (,) Contamination Level: |  | RP Technician’s Responsibility to Assess | *Refer to maximum contamination levels per RWP Task Number | dpm per 100 cm2 | Maximum allowable general area contamination (may be increased after protective clothing / respiratory evaluation and RWP revision) |
| Stop Work () Contamination Level: |  | RP Technician’s Responsibility to Assess | If alpha level for task is exceeded |  | Maximum allowable general area contamination (may be increased after protective clothing / respiratory evaluation and RWP revision) |
| Stop Work Airborne Concentration: |  | RP Technician’s Responsibility to Assess | 1.0 | DAC | Maximum allowable concentration, excluding noble gases (may be increased after TEDE/ALARA evaluation and RWP revision) |
| Additional Stop Work Criteria (Also Stop Work if…) | Stop Work if: - General area dose rates increase by 50% in areas > 20 mrem/hr. - General area dose rates increase by 20% in HRA’s. - A DRP is found > 200,000 dpm/probe area. - An unplanned airborne occurs. - Radiological conditions deteriorate during work activity to the point where protective clothing specified during the briefing becomes inadequate. - Any work required that was not originally planned or described in the detailed work steps of the work orders. - Any MG alarm (dose or non-briefed dose rate). - Alpha contamination is detected that exceeds Level 1 criteria in an Alpha Level 1 area. - Alpha contamination is detected that exceeds Level 2 criteria in posted level 2 areas. - Unexpected water. |  |  |  |  |

## RWP Task Analysis

| Task/Work Order |  | Risk | P-Hrs | Eff. Dose Rate | Dose | Dose Alarm | 80% Stop Work Dose | D/R Alarm |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Rx Head Lift - Support Personnel | H | * | * | * | 100 | 80 | 1000 |
| 2 | Rx Head Lift - Cavity | H | * | * | * | 300 | 240 | 1500 |
| 3 | “O” Ring / 692’ Work | M | * | * | * | 50 | 40 | 500 |
| 4 | Latch Lift Rig / Remove Upper Internals | H | * | * | * | 195 | 156 | 1500 |
| 5 | Replace Upper Internals / Remove Lift Rig | H | * | * | * | 195 | 156 | 1500 |
| 6 | Supervisory Duties | H | * | * | * | 50 | 40 | 500 |
|  |  | Estimated Duration in person hours 706 |  |  | Estimated Dose (mrem) 1861 |  |  |  |

Specific High Risk Tasks / Activities

- Remove/replace Rx head, “O” ring, upper internals/repairs, job coverage, surveys or supervisory functions in Locked High Radiation Area or High Radiation Area/Highly Contaminated Area. - Movement of high radiation materials. - Breach of highly contaminated systems - Movement of upper internals. - Movement of the Rx head.

Assumptions Used During Task Planning (e.g., Exposure Challenge Goals)

- Radiological conditions are within the limits established in the “Expected Radiological Conditions” section of this ALARA plan unless otherwise briefed. - Electronic dosimeter set-points may be established based on localized increased radiation fields within a work area. - All work will be done in accordance with NOP-OP-4104, “RP Job Coverage”. - All workers will receive and understand the pre-job briefing for the task at hand which includes dose rates, contamination levels, dose reduction measures, as well as job evolution. - All lead shielding will be installed per the Shielding Plan. Shielding will only be installed if total dose saved is ALARA for all workers during the outage. - Rx coolant system cleanup activity levels are within the established baseline. - The dose values assigned to orders/tasks assigned to this RWP are tracked based on approved ALARA goals. A goal of 882 mrem. has been developed utilizing ALARA initiatives such as anticipated improvements in source term reduction. - Implementation of these dose reduction measures is estimated to result in a dose savings of 85 mrem.

Dose Reduction Tools and Techniques to Be Used (highlight or circle controls)

| Dose Control | Install Shielding | Fill With Water | System Flush | Isotopic Decay | Move Item to Low Dose | Remote Tooling | Robotics | OTHER Specify in Dose Reduction Section |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Contam Control | Pre-Job Decon | Job Step Decon | Strip Coat | Glovebag / Containment | DPZ Controls | Knee Walls | Double Step-Off-Pads | OTHER Specify in Contam Control Section |
| Airborne Control | Planned Intake | HEPA Ventilation | HEPA Vacuum | Dampen Surfaces | Use Fixatives | Gen Area Air Sampler | Breathing Zone A/S | OTHER Specify in Airborne Control Section |
| Work Control | Mockup Training | Dry-Run Practice | Experienced Workers | Reduce Crew Size | Use Special Tooling | ALARA Briefing | External MG Alarms | OTHER Specify in Dose Reduction Section |

##### Dose Reduction Measures (e.g., Shielding package number, Flush Plan, Engineering Contents)

- The Work Party Supervisor/Crew Lead shall ensure that all tools and materials are available prior to entry. - Workers are responsible to know the radiological conditions including travel path and low dose rate waiting areas. - Utilize time, distance and shielding techniques to minimize exposure. Workers should utilize temporary shielding that is installed as part of the Shielding Plan. - Radiation Protection (RP) Technician should use utilize portable instruments with extendable probes / leads to maximize distance from high dose components when possible - ALARA zones and work area ALARA zones shall be established prior to work. Posted ALARA zones are located outside the cranewall on each elevation of the RBC. Work ALARA zones should be communicated in the pre-job brief. - RP Technician is to ensure the proper monitoring, labeling, and storage of radioactive material - RP Technician should brief workers on the work area locations to avoid. If applicable workers should avoid radiation “Hot Spots” as practicable. - Clear communications between the work group and RP are essential to maintain dose ALARA. Utilize audio/video units during internals/Rx head lifts to maintain dose ALARA. - Use of remote monitoring system, whenever feasible. - Minimize time spent in radiation fields created by the Rx head or upper internals or near flange area. - DO NOT touch/retrieve/remove any item (e.g., debris) from the Rx cavity without prior RP survey / permission. - Support personnel/tag line workers should be stationed in the lowest dose rate field possible. - RP and work crew to limit personnel (maintain exclusion zone) in the area while the internals are out of the water or Rx head is in transit.

##### Contamination Control Measures

- Utilize proper protective clothing and radiation worker practices to minimize personnel contaminations. Recommended protective clothing guidance can be found in Attachment 2 of NOP-OP-4107. - Work crew is to handle and package radioactive material properly to minimize the spread of contamination. - The Work Party Supervisor and crew and to ensure that post-work decontamination and proper housekeeping are employed following all activities. - Kneepads are required for work that requires kneeling. - “Painter’s” sleeves may be required for certain work involving wet components or jobs where contamination might leach through to the arms. - Workers will change gloves frequently and at the RP survey discretion when working on contaminated components. - Work crew will wipe down tools and equipment as needed per RP direction and survey. - The Work Party Supervisor is to ensure upper internals remain wet to prevent airborne contamination. - The Work Party Supervisor is to ensure that all contaminated tools/components that are to be stored are wrapped in a tear resistant material or placed in a strong type container. - Radiological conditions for safety harnesses that are considered “ready for use” shall not exceed 1,000 dpm/100cm2 of removable contamination and less than 5,000 dpm total fixed contamination. Safety Harnesses that exceed these limits are considered to be trash and are to be destroyed.

##### Dosimetry Requirements

- The work orders/tasks assigned to this RWP/ALARA plan have been reviewed by the ALARA Supervisor and based on previous survey data none have been identified that meet the procedural criteria that would required dosimetry relocation, use of multi-badging or skin or extremity dosimetry. - Telemetry and stay-time dose tracking should be utilized for cavity work. If telemetry is unavailable, the use of RP stay-time dose tracking only is acceptable. - Pre-briefed dose rate alarms based on elevated radiation fields are permitted on this RWP/ALARA plan. Pre-briefed dose rate alarms may be utilized in situations such as when work can be performed at a distance for tasks using distance as an ALARA tool for dose control (e.g., such as but not limited to hanging a tag on a valve, removing insulation or hanging and removing shielding). When dose rate alarms are anticipated the workers shall be briefed on the alarms prior to entering the work areas. Document the pre-briefed dose rate alarm either on an RWP field change or in eSoms. Documentation should provide details such as the specific anticipated dose rates and actions to be taken in the event of a dose rate alarm including the appropriate worker actions in response to the alarms.

##### ALARA Zones, Low Dose Waiting Areas or Zones and Warnings for Workers of Areas of Increased Dose Rates.

- ALARA zones are posted In RBC.

PROTECTIVE CLOTHING RECOMMENDATIONS

## TEDE/ALARA Personal Contamination Evaluation Not Required #### STEP 1 - Will work take place in an area posted as a contamination area or higher? Yes No - Is decontamination or source term control impractical? Yes No - Will reduction in protective clothing save  10 mrem TEDE? Yes No If “Yes” to all questions then continue. If “No” to any question, reduction in protective clothing may not be warranted based on radiological conditions. - Stay times < 4 hours are recommended based on heat stress? Yes No - Is work conducted under adverse environmental conditions? Yes No - Reduction in protective clothing will increase worker efficiency? Yes No If “Yes” to any of questions 1 - 5, then continue. If “No” to all questions reduction in protective clothing is not warranted. Describe the tasks to be performed. - Upper Internals Remove/Replace - Rx Head Remove/Install Describe reduction in protective clothing requirements. - None Permitted. See RWP requirements. - No TEDE / ALARA PCE’s expected for these work evolutions. Performed By: Date: . #### STEP 2 #### Select one type of contamination hazard. Not Applicable distributed discrete particles Calculate the estimated skin dose from distributed contamination from the formula below. 1 2 3 NA ncpmx hrsx1.1 E - 3 mremncpm−hr= NA Skin dose mrem Calculate the estimated skin dose from discrete particle contamination from the formula below. 1 2 3 NA ncpmx hrsx2.1 E − 3 mremncpm−hr= NA Skin dose mrem - Enter the expected skin contamination in ncpm from a pancake probe, GM type instrument, or equivalent. Assumes 10% efficiency average over 10 cm2. - Enter the maximum exposure time until the contamination is detected and removed. If unknown use 8 hours. - Dose conversion values are from VARSKIN 3 using methodology from EPRI TR-113039, 12/1999. Performed By: N/A Date: N/A . If the estimated skin exceeds 0.2% of the shallow dose limit (100 mrem), then contact the RPM for approval. Approved By: N/A Date: N/A .

##### Critical Steps

- Reactor head removal and replacement and upper internal removal and replacement. RP technician will provide continuous job coverage and a cognizant RP Supervisor will be present to supervise the activity.

##### Hold Points

- Perform a radiation dose rate gradient survey to determine if non-uniform radiation fields (i.e, gradient survey). If the survey indicates that a dose-gradient of greater than 1.5 exists between dose to the chest versus another whole body compartment, then relocation or multiple dosimetry is required. See Attachment A. - If any stop work criteria is reached then all workers should place their work in a safe condition, warn others, leave the area and contact RP supervision. Work will be restarted in accordance with NOP-OP-4104, “Job Coverage” criteria. - The responsible RP Supervisor must implement pre-approved exclusion zones covering the travel path for the removal/replacement of the Rx head on each elevation prior to the start of the lift. - Work Party Supervisor to contact Operations who shall place local radiation monitors and plant ventilation in their pre-approved configuration. Containment ventilation should remain on during the lift of both the reactor head and the Upper Internals. 2HVR-RQ104A and B alarm setpoints shall be set at zero in order to prevent an alarm. - The Work Party Supervisor in conjunction with the responsible RP Technician shall ensure all unessential personnel are evacuated from the refuel deck during removal / replacement of the Rx upper internals prior to the start of the lift. - The Work Party Supervisor is responsible for ensuring that a procedurally compliant and approved heavy lift plan is in place prior to performing a heavy lift.

## Contingency Planning

- If any radiation level/contamination levels changes occur above stop work criteria, place work in a safe condition immediately clear the area maintaining as much distance as possible from the Rx head/upper internals and contact RP and if applicable Outage Central. - If the situation arises the safest condition for both plant personnel and the station is to finish the lift. The safest configuration is with Rx head or upper internals landed in their intended destination. - If any spills occur, warn others, isolate the area and contact RP supervision to develop a recovery plan. - If airborne contamination levels on the in the Rx cavity or on the refuel deck exceed 0.3 DAC then contact RP supervision, place work in a safe condition, and exit the area by normal egress paths. RP will collect a back-up air sample. If applicable, check the operability of the HEPA ventilation units. - High radiation waste storage contingency areas: 767’ Pressurizer cubicle if a shielded storage area has been established or the Regenerative Heat Exchanger Room for temporary storage.

Posting Planning

Follow 2R21 Posting Plan.

## Operating Experience / Lessons Learned

OE – 33548 Load Cell Inaccurate During Head Lift OE – 30140 Rx Head Lift Transient LHRA Continuous Coverage Failure CR 10-84728 Additional Dose Was Accumulated During Refueling

## High Dose Rate Component / Waste Movement Plan

- Waste/debris/components shall be surveyed by RP prior to removal from any HCA/HRA. Movement of high radiation waste shall be performed in accordance with procedure/requirements. If high level radioactive trash is generated attempt to load trash in DAW container located at equipment hatch. If DAW container is not available contact the Radiation Waste Supervisor for direction. Recommend the use of the cage in 767- Pressurizer cubicle (or other approved storage location) for temporary storage of high radiation trash. - The Work Party Supervisor is to ensure that all contaminated tools/components that are to be stored are wrapped in a tear resistant material or placed in a strong type container.

## Heavy Load Lift ALARA Plan

## The Work Party Supervisor is responsible for ensuring that a procedurally compliant and approved heavy lift plan is in place prior to performing a heavy lift.

| Performed By: Date: | Work Supervisor Date: |
| --- | --- |
| ALARA Supervisor: Date: |  |
| Station Sub-ALARA Committee Chairman: Date: |  |
| Station ALARA Committee Chairman (When Required): Date: |  |
| Radiation Protection Manager (When Required): Date: |  |